June 10, 2026 GTWSA AGENDA		Girard Township Municipal Building
Following the Pledge of Allegiance, Chairman Ray Penkalski opened the meeting at 6:30   PM
Present:   Chairman: Ray Penkalski, Treasurer: Jodi Fairchild, Secretary: Karen Mead; Member: David Sterrett; Solicitor: Pat Kennedy, Township Supervisor; Pete Dion, Engineer: Ashley Kennedy
Absent:  Vice Chairman: Bruce Vollbrecht 			Public:  Wilbur Nash
Public Comment on Agenda items:  
Mr Nash wishes a general update letter would be sent to Birchdale  and private homes. 
P. Kennedy will reach out to HOH presidents to inform them of the GTWSA meetings / updates;
Approval of the consent of agenda including the May minutes:	5/13/2026
Motion:	D Sterrett		2nd:  J Fairchild		Vote: 4-0
Old Business: 	Updates below
New Business: 	None
Correspondance: 	None
Engineer Report: 	 Birchdale update:
A Porter reported fieldwork is done
	51/56 residence shared system information, pump stations, etc with fieldworkers
	5/56 received a postcard notice on their door to request a fieldworker visit per their schedule
March 2026: a letter was sent out to HOH presidents to inform them of the Birchdale Project fieldwork to be done                                             
Birchdale Project timeline:    Moving into the preliminary design: evaluate and bring to GTWSA Porter Engineering findings: design, cost, estimate monthly fee, monthly fee determination (preliminary), advertise, meet with Pennvest and begin the actual process;
Porter Engineering needs Fairview/Millcreek  Water Authority’s annual maintenance costs to determine estimated fee
Solicitor Report:  Birchdale Intermunicipal Agreement update: 
Emailed attorney miller regarding updates to draft agreement
Emailed Mark Shaw (millcreek township) regarding transportation agreement  / controlling narrative
Phone call into Jason Check - Erie City Solicitor – not returned
A Porter: exhibits need to be presented / explored by engineers		2.  Engineers need annual maintenance costs 
Public comment: 
Mr Nash is concerned Birchdale residents will be paying for the Birchdale project – Mr. Nash stated it should be a Girard Township obligation NOT just Birchdale residence’s obligation
P Kennedy: Potentially the Birchdale Project may be funded by a low interest loan from Pennvest (1.2% interest estimated) – loans/grants available;
Adjorn: 6:58
Motion: D Sterrett	2nd  J Fairchild 	Vote 4-0 
Respectfully submitted by Karen Mead, secretary	

